# Issue Log Tracker

| Field | Details |
| --- | --- |
| Issue ID | ISS-001 |
| Date Reported | 05-Aug-2026 |
| Reported By | James Lutalo (NITA-U) |
| System/Module | Mobile Application (Android) |
| Issue Summary | Submit button not working on Android |
| Detailed Description | During onboarding/testing, the Submit button on the Android application failed to respond when users attempted to proceed with the process. Restarting the application was suggested as an initial troubleshooting step. |
| Severity | High |
| Priority | P1 |
| Status | Open |
| Assigned To | Development Team |
| Root Cause | Under Investigation |
| Resolution/Action Taken | Investigate Android-specific UI event handling and backend request execution. Verify compatibility across supported Android versions and devices. |
| Target Resolution Date | TBD |
| Comments | Video evidence requested from the client for further analysis. |

| Field | Details |
| --- | --- |
| Issue ID | ISS-002 |
| Date Reported | 05-Aug-2026 |
| Reported By | James Lutalo (NITA-U) |
| System/Module | Mobile Application / OTP Verification |
| Issue Summary | OTPs becoming invalid during onboarding |
| Detailed Description | After restarting the Android application as advised, users reported that the One-Time Passwords (OTPs) generated for verification became invalid before the onboarding process could be completed. |
| Severity | High |
| Priority | P1 |
| Status | Open |
| Assigned To | Development Team |
| Root Cause | Under Investigation |
| Resolution/Action Taken | Investigate OTP expiration period, session handling after application restart, and synchronization between client and authentication service. |
| Target Resolution Date | TBD |
| Comments | May be related to session reset after force-closing the application. |

| Field | Details |
| --- | --- |
| Issue ID | ISS-003 |
| Date Reported | 06-Aug-2026 |
| Reported By | James Lutalo (NITA-U) |
| System/Module | Digital Signing Portal |
| Issue Summary | Third signatory unable to sign large document |
| Detailed Description | The Acting Government official attempted to sign a financial report of approximately 200 MB as the third signatory. The first and second signatories completed signing successfully. However, the third signing attempt failed with an error indicating that the document size exceeded the allowed limit. The client indicated that government financial reports may regularly exceed 200 MB and therefore the system should support documents of this size or larger. |
| Severity | Critical |
| Priority | P1 |
| Status | Open |
| Assigned To | Development Team |
| Root Cause | Under Investigation |
| Resolution/Action Taken | Investigate document upload limits, PDF processing limitations, signature embedding process, server memory allocation, and timeout configurations. |
| Target Resolution Date | Urgent |
| Comments | Temporary workaround proposed: use the Enterprise Gateway if it supports larger documents. |

Issue ID: ISS-001
Date Reported: 06-Aug-2026
Reported By: James Lutalo (NITA-U)
System/Module: Digital Signing / Document Upload

| Field | Details |
| --- | --- |
| Issue Summary | Third signatory unable to sign large document |
| Detailed Description | The Acting Government official attempted to sign a financial report (~200 MB) as the third signatory. The first and second signatories signed successfully. The third signing attempt failed with an error indicating the document size was too large. Government reports may exceed 200 MB, so the system should support documents of this size or larger. |
| Severity | Critical |
| Priority | High (P1) |
| Status | Open |
| Assigned To | Development Team |
| Root Cause | Under Investigation |
| Resolution/Action Taken | Investigate document size limitations during signing. Verify upload limits, PDF processing limits, signature embedding, server configuration, memory usage, and timeouts. |
| Target Resolution Date | TBD |
| Comments | Client requests support for documents of 200 MB and above. |

# Change Request Log

These are not system defects, but requests to change existing functionality.

## CR-001

| Field | Details |
| --- | --- |
| Change Request ID | CR-001 |
| Date Raised | 05-Aug-2026 |
| Requested By | James Lutalo (NITA-U) |
| Module | Certificate Generation |
| Request | Simplify certificate generation workflow for existing users. |
| Business Justification | Existing users who have already completed onboarding should not go through the same certificate generation workflow repeatedly. The process should be streamlined. |
| Priority | Medium |
| Status | Open |

## CR-002

| Field | Details |
| --- | --- |
| Change Request ID | CR-002 |
| Date Raised | 05-Aug-2026 |
| Requested By | James Lutalo (NITA-U) |
| Module | User Onboarding |
| Request | Remove payment initiation during onboarding and allow users to proceed directly to PIN setup. |
| Business Justification | Onboarding charges have been removed; therefore payment initiation is no longer required and users should proceed directly to PIN creation. |
| Priority | High |
| Status | Pending Implementation |

### Summary

| Type | Count |
| --- | --- |
| Issues | 4 |
| Change Requests | 2 |
| Critical Issues | 1 |
| High Priority Issues | 3 |